D04. QA Process & Automation Strategy

1. QA Objectives

- Quality goals: The main objective of this QA effort is to ensure that the core functionalities of the Wordpress blog operate correctly and consistently.

These include:

- Navigation and access to public pages

-Search functionality and content retrieval

-Viewing and interacting with posts

-Comment submission and moderation workflows

-Basic user authentication (login)

-Role-based access and moderation behavior

A key secondary objective is the verification of role-based access control (RBAC) to ensure that permissions are applied correctly across different user roles (Admin, Author, Subscriber)

Additionally, the QA effort includes validation of:

-API availability and data exposure

-Data integrity for comment storage

-System behavior under edge scenarios (e.g. no search results)

- Release confidence goals:

Before any release, the team aims to ensure that:

- Core user-facing features are working as expected

- Admin actions (like managing comments or content) can be completed without issues

- Previously working functionality remains stable

- API endpoints return valid and secure responses

- The system behaves consistently across supported environment

2. Test Approach

Test Design Techniques

The primary test design technique used in this project is Black-box testing, where the system is validated based on inputs and expected outputs without knowledge of internal implementation.

Test scenarios focus on:

- Navigation behavior

- Search functionality

- Content access

- API responses

- Comment workflows

In addition, elements of Experience-based testing are applied, particularly in exploratory scenarios such as:

- No results search behavior

- API user visibility checks

- Role-based moderation behavior

- Test levels:

- Smoke testing:

Basic validation of critical functionality: Homepage loads correctly, Navigation works, Search returns expected results, Post pages open correctly, API endpoints respond (e.g. /posts)

- Sanity testing:

Quick checks after small changes: Navigation and links, Search behavior, Comment functionality, Basic database consistency (after fixes and updates)

- Regression testing:

Re-testing the main functionalities from D03 (login, search, posts, comments, Role-based behavior)

- UAT support:

Ensuring that the system meets expected user behavior and usability standards.

- Exploratory/Investigation Testing:

Focused on: Role-permission inconsistencies, API data exposure, Edge cases (e.g. empty search results

- Test types:

- Functional testing

Validation of: Navigation and page access, Search functionality, Post viewing and interaction, comment submission and moderation

- API testing

Validation of Wordpress Rest API endpoints: /posts (content availability), /users (user visibility and access control)

- Security / Access Control Testing

Validation of: Login behavior, Role-based permissions, Restricted visibility of user (Subscribers), Moderation permissions between Admin and Author roles.

- Role Permission Analysis:

Testing revealed that Post Ownership may override system hierarchy,     meaning that Authors may have moderation capabilities within their own   posts. This behaviour has been identified as a potential business risk and documented accordingly.

- Database integrity Testing

Validation that: Comments are stored correctly in the wp_comments table,

Data consistency is maintained after user actions

- Recovery / Maintenance Testing

Validation of system behavior in recovery scenarios: Database repair operations (MyISAM table repair)

- Responsive /Compatibility Testing

Basic validation of layout and usability across: Desktop, Mobile devices

- Entry criteria:

- The website is up and running

- Test data is available (users, posts, comments)

- User roles are properly configured (Admin, Author, Subscriber)

- REST API is accessible

- Database access is available when needed

- Media synchronization (uploads folder) is completed across environments

- Exit criteria:

- All critical test scenarios have been executed

- No critical issues remain

- Core flows (user and admin) are working properly

- API responses are validated

- Key data integrity checks are completed

- Residual risks are documented in the Risk List (D11).

3. Automation Strategy

- Automation goals:

- Reduce manual testing effort

- Increase repeatability and consistency

- Improve confidence in regression testing

API Validation: Manual testing of /users endpoint using Postman confirmed Status: 200OK, ensuring readiness for future automation.

Cross-Browser Validation: Platform compatibility was verified across Chrome and Firefox using automated Selenium tests.

Role-Based Regression Testing: Automated tests were implemented to validate access control for different user roles ( Admin, Author, Subscriber)

Successful Manual API Verification (Users Endpoint - 200 OK)

Firefox

Chrome:

- What to automate first (priority list):

High Priority:

- User login

- Navigation validation

- Search functionality (including no result behavior)

- Post opening (Continue reading flow)

- Comment submission

- Basic API checks

Medium priority:

- Comment moderation scenarios

- Role-based validation (Author vs Admin behavior)

- Basic responsive checks

- What NOT to automate (and why):

- Frequently changing content (post list)

- Detailed visual / UI validation

- Database repair scenarios

- Complex role/ permission investigation scenarios

Automation focuses on stable, repeatable and high frequency scenarios. More complex or environment dependent scenarios are better suited for manual testing

4. Framework & Standards

- Tool:

- UI Automation: Selenium WebDriver (Java) + JUnit 5.

- API Testing: Postman (Collections & Environments).

- Manual Testing: Browser DevTools & Manual Exploratory Testing.

- Design pattern:

The automation code follows a Method Extraction and Refactoring approach

- Naming conventions:

- Selenium: camelCase ( e.g. adminLoginTest)

- Postman: descriptive naming (e.g. GET - Log in / Admin).

- Selector policy:

- Prefer stable selectors (IDs, consistent classes)

- Avoid dynamic or fragile selectors

- Special focus on admin UI stability

- Reporting & logs:

- Screenshots on failure

- Logs for debugging

- Simple reports for test results

5. CI/CD Execution Plan

- Triggers:

- On every change – run basic tests

- Nightly – run more complete tests

- Before release – run full test suite

- Parallel strategy:

- Separate smoke and regression tests

- Group tests by functionality (login, posts, users, comments)

- Run tests in parallel if possible

- Flaky test policy:

- Identify unstable tests

- Temporarily remove them

- Fix them before adding them back

6. Maintenance Plan

- Test refactoring:

- Update tests when something changes in the application

- Review tests when user management or post functionality changes

- Improve tests over time for better stability

- Ownership:

- Assign responsibility for maintaining tests

- QA and developers should collaborate

- Versioning & branching strategy:

- Keep tests aligned with code changes

- Use branches for better organization