D08. QA GANTT Timeline (Template)

1. Milestones

| Milestone | Date | Owner | Acceptance |
| --- | --- | --- | --- |
| Test design complete | 6 April 2026 | QA Team | All test scenarios defined in Asana |
| Smoke suite ready | 8 April 2026 | QA Team | Core flows (login, search, posts) validated |
| Regression complete | 18 April 2026 | QA Team | All scenarios (UI + API +DB) executed |
| QA sign-off | 19 April 2026 | QA Team | No critical defects, system stable |

2. Timeline (Task List)

| Task | Start | End | Depends on |
| --- | --- | --- | --- |
| Env setup | 9 March 2026 | 4 April 2026 | - |
| Test design | 3 April | 6 April | Env. setup |
| Manual cycle 1(UI) | 6 April | 9 April | Test design |
| Automation sprint 1 | 16 April | 18 April | - |
| Regression | 18 April | - | - |