## Slide 1: D10. QA Executive Summary

## Slide 2: WordPress QA: Scope, Strategy & Results
Scope: WordPress public site + admin (posts/comments/users), roles & permissions
Approach: Hybrid. Manual testing, smoke, regression + automated E2E critical flows (eg. Login) in CI
Status: Test design 100% complete, test environment fully configured and seed data in progress
Metrics: Planned 66 tests / Executed 58 / Pass 58 / Fail 0 / Open defects: 2

## Slide 3: Risks, Blockers & Release Readiness
Top risks: Selector instability, staging resets, plugin updates
Blockers: Mail sandbox not configured (blocks password reset)
Decisions needed: Freeze plugin versions during QA window, approve adding data-testid hooks
Go/No-go: Smoke suite 100% pass + no open critical/high defects

## Slide 4: Business Value
Ensures reliable user experience across devices
Reduces risk of content errors and permission issues
Protects revenue-critical flows (login/ admin access)
Complements automation for full coverage