D11. QA Risk List (Example)

| ID | Risk | P | I | Exposure | Trigger | Mitigation | Contingency | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R01 | Administrative Hierarchy Conflict(Post Ownership bypasses System Role) | 4 | 4 | 16 | Author logs in to moderate their own posts | Define clear Business Process Rules and strictly limit the "Author" role to trusted personnel only | Recover any wrongfully deleted Admin comments via the WordPress Trash UI or WAMP DB backups. | QA lead |
| R02 | DB Table Corruption (MyISAM) | 3 | 5 | 15 | Repeated corruption in wp_comments. Manifests as Write Failure ('The comment could not be saved') or Read/Regression Failure (Missing comments, Error 1034) | Regular DB maintenance (OPTIMIZE TABLE) | Execute REPAIR TABLE wp_comments USE_FRM via phpMyAdmin | Dev / SysAdmin |
| R03 | Media/Assets Desynchronization | 4 | 3 | 12 | DB sharing without the /uploads folder | Mandatory zip of /uploads with DB script | Re-sync from central repository | QA Team |
| R04 | Cross-Browser Inconsistency (UI/Functional parity failure) | 4 | 3 | 12 | Application accessed via non-WebKit browsers (e.g., Firefox/Gecko). | Implement Dual-Browser Automation Framework (Selenium Chrome & Firefox) to validate parity. | Manually verify failing functions and report browser-specific bugs to Developers. | QA Team |
| R05 | UX Ambiguity (Search results) | 3 | 2 | 6 | User performs an invalid keyword search (e.g., gibberish). | Define clear "Zero-Results" behaviour in Design Guidelines (D02) | System dynamically displays a fallback message ("Sorry, no results were found. Please try again") along with a secondary search input field to immediately assist the user, eliminating navigation dead-ends | QA Team |
| R06 | API User Data Exposure (/wp/v2/users) | 3 | 3 | 9 | Unauthorized request to /users endpoint | Validate authentication and restrict sensitive fields | Disable endpoint or apply stricter permissions | QA Team |
| R07 | Unstable Test Environment (Local WordPress setup) | 5 | 3 | 15 | Local environment misconfiguration or plugin conflict | Standardize setup instructions and versions | Reinstall environment using clean backup | QA Team |
| R08 | Test Data Inconsistency | 4 | 3 | 12 | Different datasets across team environments | Use shared DB snapshot and predefined test data | Reset environment before test cycles | QA Team |
| R09 | Automation Fragility (UI changes / dynamic content) | 3 | 3 | 9 | UI structure or selectors change | Use stable locators and Modular Helper Methods to reduce redundancy | Temporarily disable failing tests and refactor | QA Automation |
| R10 | Search Function Limitation (Tags not included) | 2 | 2 | 4 | User searches using tag-based keyword | Document known limitation in requirements | Provide user guidance or UI clarification | QA Team |