D12. QA Risk Management Plan (Example)

- Cadence: weekly 30-min risk review (QA lead + dev rep)

- Scoring: P (1–5), I (1–5), Exposure=P×I; High ≥ 15

- Escalation: Any High risk or blocker > 24h → escalate to PM/owner same day

- Reporting: top 5 risks in weekly QA report + status trend

- Reserves: 15% time buffer reserved for retests + environment issues

| ID | Risk | Exposure (PxI) | Response Strategy (Mitigation) |
| --- | --- | --- | --- |
| R01 | Administrative Hierarchy Conflict | 16(High) | Mitigation: Define and document Business Process Rules. Added specific Business Logic scenario to the Manual Regression Suite to verify the "as-designed" behavior during each cycle. |
| R02 | DB Table Corruption | 15 (High) | Prevention: Weekly DB optimization and backups. Strategy established after recurring corruption/regression was observed during testing across different team environments Contingency: Technical remedy: REPAIR TABLE wp_comments USE_FRM to reconstruct table headers from source data. |
| R03 | Media Sync Lag | 12 (Medium) | Workaround: Establish a shared repository for the wp-content/uploads folder to ensure visual consistency across all environments. |
| R04 | Cross-Browser Inconsistency | 12 (Medium) | Mitigation: Implementation of a Dual-Browser Automation Framework (Selenium Chrome & Firefox) to validate UI parity and functional consistency. |
| R07 | Unstable Test Environment (Local WordPress setup) | 15 (High) | Standardize local setup instructions and maintain a clean baseline snapshot of the Database and /uploads repository to quickly recover from MAMP/WAMP environment crashes. |

Strategic Coverage: These risks span all critical project categories: Business Logic, Database, Infrastructure, Automation, and Operations.

- R01 (16): Hierarchy Conflict (Business Risk)

- R02 (15): DB Table Corruption (Technical/Critical Risk)

- R07 (15): Unstable local environment (Infrastructure Risk)

- R04 (12): Cross-Browser Inconsistency (Automation Focus)

- R03 (12): Media Sync Lag (Operational Risk)